GTM Acceleration & Revenue Growth

Master Plan

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Parnell Systems — Voice AI

Giles Parnell

31 March 2026

Status: Active — Planning → Execution

Platform: GHL Native Voice Agents

Current Revenue: 2 customers × $399/mo = $798/mo MRR

# Executive Summary

This is the master plan for taking Parnell Systems voice AI from "website live" to "revenue flowing." It coordinates seven workstreams that transform the current demo site into a lead-generating, client-onboarding machine. Everything is prioritised by speed-to-revenue.

Current State (31 March 2026)

voice.parnellsystems.com is live with 7 demo pages, voice orb, pricing, and a working contact form (GHL webhook)

2 paying customers at $399/mo each, no automated payments (Stripe not wired)

Current delivery platform: GHL native voice agents (not LiveKit or Vapi — those are future-state)

No analytics, no tracking, no SEO beyond basic meta tags

No ad campaigns running

Manual onboarding process (hours per client)

No nurture sequences or lead management workflows

Target State (8 Weeks)

Facebook Pixel + Google Analytics tracking every visitor and conversion

SEO-optimised pages ranking for "AI receptionist [niche] Australia"

Facebook/Instagram ads driving qualified traffic at < $40 AUD CPL

HeyGen VSL videos on every demo page and in ad creative

GHL workflows handling speed-to-lead (< 60 seconds) + 90-day nurture

Stripe recurring payments live on pricing page

Database Reactivation marketed as a standalone product + onboarding wedge

Client onboarding form collecting everything needed for setup

Automated outreach pipeline targeting businesses with missed-call complaints (planned, built later)

# Critical Blockers

These issues must be resolved before ads launch.

| # | Blocker | Severity | Fix |
| --- | --- | --- | --- |
| B1 | Stripe URLs are placeholders — Pricing page CTAs go nowhere | Critical | Giles: Create Stripe Payment Links, Claude: wire in |
| B2 | No /privacy or /terms pages — Footer links 404. Facebook rejects ads without a privacy policy | Critical | Claude: Create basic Privacy + Terms pages |
| B3 | No /demos index route — "All demos" back-link on demo pages 404s | High | Claude: Add route redirect or listing |
| B4 | Placeholder testimonials — fictional names, risk under AU Consumer Law | High | Remove section or replace with real quotes |
| B5 | UTM parameters lost at booking CTA — no attribution | High | Claude: Append UTM params to booking link |
| B6 | SPA OG tags are static — wrong metadata on social shares | Medium | Claude: Pre-rendering for OG injection |

# Workstream Overview

| Week | Workstream | Focus | Owner |
| --- | --- | --- | --- |
| W1 | WS1: Tracking & SEO | Facebook Pixel, GA4, pre-rendering, structured data | Claude + Giles |
| W1–2 | WS2: Demo Enhancement | Pain-point copy, HeyGen VSL videos, social proof | Giles + Claude |
| W2–3 | WS3: Facebook Ads | Meta Business setup, ad creative, audience targeting | Giles |
| W3–4 | WS4: GHL Workflows | Speed-to-lead, nurture sequences, AI workflow builder | Giles |
| W2 | WS5: Pricing & Payments | Stripe Payment Links, annual billing, setup fee | Claude + Giles |
| W4–5 | WS6: Cold Outreach | Email sequences, compliance framework, call scripts | Giles |
| W5–6 | WS7: DB Reactivation | Permission-pass campaigns, reactivation pricing | Giles |
| W6+ | WS8: Client Onboarding | Self-serve form, offshore team handoff | Claude + Giles |

# WS1 — Tracking & SEO Foundation

Week 1

## Facebook Pixel Installation

Track every visitor, page view, and conversion event.

Add fbq('init', 'PIXEL_ID') to index.html <head>

Fire PageView on every route change via React Router listener

Fire Lead event on contact form submission + booking CTA click

Fire Schedule event on booking confirmation

Giles Action: Create Facebook Pixel in Meta Business Suite → Events Manager → Connect Data Sources.

## Google Analytics 4

Add GA4 gtag.js snippet to index.html

Configure events matching Pixel events (page_view, generate_lead, schedule_appointment)

Connect to Google Search Console once sitemap is submitted

## Meta Tags & Open Graph

Every page gets unique, crawlable meta tags for SEO and social sharing.

Build a zero-dependency useSEO custom hook — no runtime library needed

The pre-renderer captures meta tags into static HTML at build time

Each page calls useSEO({ title, description, canonical, ogImage })

Dynamic OG images via @vercel/og edge function at /api/og

## Pre-Rendering & Structured Data

Committed approach: @prerenderer/rollup-plugin

Generates static HTML for every route at build time

Covers homepage, pricing, all 7 demo pages, privacy, terms (~15 pages)

No Node.js server needed in production — static files served from Vercel edge

Structured Data:

Organisation schema on homepage (NOT LocalBusiness — no physical office)

SoftwareApplication schema on pricing page with offers for each tier

FAQPage schema on pricing page (highest SERP real estate impact)

Target keywords: "AI receptionist [niche] Australia", "AI phone answering service", "never miss a call AI"

## Monitoring & Dashboards

| Cadence | Check | Tool |
| --- | --- | --- |
| Daily | Pixel firing correctly, event match quality | Meta Events Manager |
| Daily | Traffic sources, active pages | GA4 Realtime |
| Weekly | CPL trend (target: < $40 AUD) | Meta Ads Manager |
| Weekly | Organic impressions and click-through rate | Search Console |
| Weekly | Top landing pages by conversion rate | GA4 |

# WS2 — Demo Page Enhancement

Weeks 1–2

## HeyGen VSL Videos

A 60–90 second Video Sales Letter on every demo page featuring a digital twin of Giles.

Write scripts per niche — problem → solution → demo → CTA structure

Record in HeyGen using avatar

Host on Cloudflare R2 (not YouTube — control the experience)

Embed above the voice orb on each demo page

Reuse same videos as Facebook ad creative

## Pain Points & Revenue Impact

Data-driven pain-point section on each demo page:

| Niche | Missed Call Rate | Revenue per Missed Call | Monthly Loss (est.) |
| --- | --- | --- | --- |
| Dental | 30–40% | $200–500 (new patient value) | $3,000–10,000 |
| Med Spa | 25–35% | $300–800 (treatment package) | $4,500–14,000 |
| HVAC | 40–50% | $150–400 (service call) | $3,000–10,000 |
| Auto Repair | 35–45% | $200–600 (repair job) | $3,500–13,500 |
| Real Estate | 20–30% | $2,000–10,000 (commission) | $10,000–75,000 |
| Legal | 30–40% | $500–5,000 (case value) | $7,500–100,000 |
| Restaurant | 25–35% | $50–200 (booking value) | $625–3,500 |

Message: "Your AI receptionist pays for itself after catching just 1–2 missed calls per month."

# WS3 — Facebook Ads Launch

Weeks 2–3

## GHL Ads Manager vs. Native Meta

Recommendation: Start in native Meta Ads Manager, not GHL.

| Factor | Meta Ads Manager | GHL Ads Manager |
| --- | --- | --- |
| Feature completeness | Full | Subset — limited audience tools |
| Custom conversions | Full support | Limited |
| Lookalike audiences | Full support | Basic |
| A/B testing | Built-in | Manual |
| Reporting | Full | Aggregated |

## Campaign Structure

Phase 1 — Awareness + Lead Gen (Weeks 2–4)

Campaign objective: Leads

Audience: Business owners, AU, 25–65, interests in [niche] + small business

Placements: Facebook Feed, Instagram Feed, Stories

Creative: HeyGen VSL videos (60s) + static pain-point images

Landing page: Niche demo page (with Pixel firing)

Budget: $20–30 AUD/day to start. Scale what works.

Phase 2 — Retargeting (Week 4+)

Custom audience: Website visitors (Pixel), video viewers (75%+)

Creative: Testimonial-style + "Still missing calls?" messaging

Lower funnel: Direct to booking page

# WS4 — GHL Workflow Automation

Weeks 3–4

## Speed-to-Lead Workflow

Trigger: New contact created (from form submission, booking, or ad lead)

Instant SMS: "Thanks [Name], we've received your enquiry. Giles will be in touch shortly."

Internal notification: SMS to Giles with contact name + source

Email: Branded welcome with next steps

If no response in 2 hours: Follow-up SMS

If no response in 24 hours: Follow-up call task created

## 90-Day Nurture Sequence

| Day | Channel | Content |
| --- | --- | --- |
| 0 | SMS + Email | Welcome + booking link |
| 1 | Email | "Here's what our AI handles" (feature overview) |
| 3 | SMS | "Quick question — how many calls does your team miss per week?" |
| 7 | Email | Case study / ROI calculation for their niche |
| 14 | Email | "Still interested?" + new demo link |
| 30 | Email | Industry insight / seasonal angle |
| 60 | SMS | "Checking in — happy to chat when you're ready" |
| 90 | Email | Final "door is open" message |

# WS5 — Pricing & Payments

Week 2

## Tier Structure

|  | Starter | Business | Professional |
| --- | --- | --- | --- |
| Monthly | $399/mo | $599/mo | $799/mo |
| Annual | $3,990/yr (~$333/mo) | $5,990/yr (~$499/mo) | $7,990/yr (~$666/mo) |
| Savings | $798/yr (17%) | $1,198/yr (17%) | $1,598/yr (17%) |
| Phone numbers | 1 | 2 | 5 |
| Calls | Up to 100/mo | Unlimited | Unlimited |
| Custom voice | — | — | ✓ |
| Account manager | — | — | Dedicated |

## Setup Fee Anchoring

$499 setup fee displayed on monthly billing view

Strikethrough on annual toggle — "Setup fee waived with annual plan"

First-year Business savings on annual: $1,198 (billing) + $499 (setup) = $1,697 total

## Existing Customer Migration

Current customers at $399/mo get a 90-day loyalty bridge:

Phone call explaining new tier structure

Offer: lock in $399/mo for 90 days

Then: move to $599 Business tier OR lock annual at ~$499/mo

Frame as "You're getting Business-tier features at a grandfather rate for 90 days"

# WS6 — Cold Outreach & Compliance

Weeks 4–5

## Compliance Framework (AU Law)

| Channel | Legal Risk | Approach |
| --- | --- | --- |
| Email | Low | Conspicuous publication consent. Must include unsubscribe. Safe for initial outreach. |
| Phone calls | Medium | DNCR wash required. Business numbers exempt. Personal mobiles may not be. |
| SMS | High | Requires explicit prior consent under Spam Act 2003. NO B2B exemption. Use only after opt-in. |

Key Compliance Requirements

Spam Act 2003: No B2B exemption for SMS. All commercial electronic messages need consent + sender ID + unsubscribe.

DNCR: ~40% of AU numbers registered. Business numbers exempt but personal mobiles used for business are not.

Privacy Act 1988: Small business exemption likely does NOT apply to Parnell Systems. Treat as covered entity.

Penalties: Up to $2.5M per day (Spam Act), $50M or 30% revenue (Privacy Act).

SMS Sender ID Register: Mandatory from 1 July 2026 for alphanumeric sender IDs.

## Outreach Sequence

Stage 1 — Email (Low risk)

Personalised email referencing their Google reviews mentioning missed calls

ROI calculation specific to their niche

Follow-up at Day 3 if no open, Day 7 if opened but no click

Stage 2 — Phone (After email engagement)

Call businesses that opened/clicked but didn't book

DNCR-washed list only

Stage 3 — SMS (After explicit opt-in only)

Only contacts who verbally or digitally opted in

Appointment reminders and follow-ups only

# WS7 — Database Reactivation

Weeks 5–6

## Product Positioning

Standalone product — one-time campaign fee

Onboarding wedge — "Let us prove ROI with your existing contacts before you commit to monthly"

## Reactivation Pricing

| Contact Count | One-Time Fee |
| --- | --- |
| Up to 500 | $500 |
| Up to 1,000 | $1,000 |
| Up to 2,000 | $1,500 |

Includes: list cleaning, DNCR wash, permission-pass campaign, 30-day reactivation sequence, and results report.

## Two-Stage Reactivation Model

Stage 1 — Permission Pass

Single SMS to each contact: "Hi [Name], this is [Business]. We'd love to share some updates with you. Reply YES to hear from us, or STOP to opt out." Only contacts who reply YES proceed to Stage 2.

Stage 2 — Reactivation Campaign (opted-in contacts only)

Sequence of 3–5 messages over 2–3 weeks

Mix of SMS and email depending on consent level

Re-booking offers, seasonal promotions, loyalty discounts

# WS8 — Client Onboarding

Week 6+

## Onboarding Form Fields

Collect everything needed to set up a client's voice AI without back-and-forth:

Business name, ABN, industry/niche

Phone number(s) to forward

Business hours (per day)

Services offered + pricing ranges

Booking system details (GHL calendar, Calendly, other)

Common caller questions (top 10)

Preferred greeting and tone

Staff names and roles (for transfers)

Special instructions (holidays, emergencies, VIP clients)

## Offshore Team Handoff

Slack workspace with dedicated channel per client

GHL sub-account access (not main account)

Standardised build checklist per niche

Template voice agent configs exportable from GHL

QA checklist before going live

Offshore team should never need to contact the client directly

# Key Technical Decisions

| Decision | Rationale |
| --- | --- |
| useSEO hook, not react-helmet-async | Zero-dependency; pre-renderer captures DOM-set meta tags. No runtime library needed. |
| @prerenderer/rollup-plugin, not SSR | ~15 pages, all known at build time. No Node.js server in production. |
| Native Meta Ads Manager, not GHL | Full control over audiences, conversions, A/B testing. GHL is a subset. |
| Two-stage reactivation model | AU Spam Act has no B2B exemption for SMS. Permission-pass first, campaign only to opt-ins. |
| Treat as Privacy Act covered entity | Small business exemption likely doesn't apply. Safer to comply than assume exempt. |
| Organisation + SoftwareApplication JSON-LD | Not LocalBusiness — no physical office. Supports pricing/feature structured data. |

# Dependencies & Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Privacy Act scope uncertainty | Fines up to $50M or 30% revenue | Treat as covered entity. Budget $500–1,000 for privacy lawyer review. |
| Meta ad rejection | Delays ad launch by days/weeks | Have privacy + terms pages live before submitting. Follow Meta policies exactly. |
| Customer churn during pricing transition | Lose 1–2 customers ($399–798/mo) | 90-day loyalty bridge. Phone call first. Annual lock offer. |
| GHL rate limiting on bulk SMS | Reactivation campaigns throttled | Test with small batches. Use GHL recommended limits. Spread over days. |
| HeyGen avatar quality | Uncanny valley hurts trust | Record test video first. Fallback: screen-recording VSL with voiceover. |
| Offshore team quality | Inconsistent GHL builds | Standardised checklists, QA process, template configs. |

# Success Metrics

| Metric | Week 4 Target | Week 8 Target |
| --- | --- | --- |
| MRR | $1,500+ | $3,000+ |
| Paying customers | 4+ | 8+ |
| Website traffic | 500 visits/mo | 2,000 visits/mo |
| Facebook CPL | < $50 AUD | < $40 AUD |
| Booking conversion rate | 5%+ of visitors | 8%+ of visitors |
| Speed-to-lead | < 60 seconds | < 30 seconds |
| Organic search impressions | 1,000/mo | 5,000/mo |